Split the 5-person team (modules)

-voice/ → listens, returns text; speaks responses

-ui/ → shows chat, mic button, task list

-engine/ → creates projects, generates tasks, updates status

-actions/ → minimize windows, open Word/Excel/Notes, open folder/url

-documents/ → export plan to Word, export timeline/budget to Excel

Dev 1 — Desktop UI + App shell( tyro)

Owns:

- Jarvis window layout (chat + project panel)

- Mic button + status indicators (Listening / Processing)

- Command history display

- Buttons: “Export to Word”, “Export to Excel”, “Show Status”

Goal: You can demo everything from a clean UI.

Dev 2 — Voice Layer (STT + TTS) ( Future)

Owns:

- Push-to-talk mic flow

- Convert voice → text command

- Jarvis speaks responses (TTS)

- Error handling: “Mic permission”, “Couldn’t hear”, “Try again”

Goal: Voice input and voice response are rock-solid.

Dev 3 — Project Engine (Planning + Tracking)(Allen +Aobakwe)

Owns:

- Project object model (name, deadline, tasks)

- Generate schedule from task durations + dependencies

- On-track/off-track logic

- Commands: create project, set deadline, mark done, delay task

Goal: project logic is consistent and reliable.

Dev 4 — Local Automation + Office Actions (Mpho)

Owns:

- Minimize all windows

- Open Notes / Word / Excel

- Create/edit local documents:

  - Export project plan to Word

  - Export budget/timeline to Excel

- Open files after saving

Goal: “Jarvis controls the computer” actually works on demo day.

Dev 5 — AI + Intent Router + Git (Optional)

Owns:

- Intent detection (project vs system vs office vs git)

- AI prompt → structured task JSON

- Fallback templates (if AI fails)

- Optional: git init/commit/push commands

Goal: Jarvis understands commands and produces useful plans